# Initial Project Planning Template

| Date | 01 Oct 2026 |
| --- | --- |
| Team ID | SWTID-2026-4836 |
| Project Name | EduGenie: Google Gemini Powered Learning Assistant |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface | USN-1 | As a student, I want a simple dashboard so that I can easily access all learning features. | 2 | High | Aksharaa rajan N S | 28 Sep 2026 | 30 Sep 2026 |
| Sprint-1 | AI Question Answering | USN-2 | As a student, I want to ask questions and get clear explanations so that I can understand difficult topics. | 5 | High | Yamini G | 28 Sep 2026 | 29Sep 2026 |
| Sprint-2 | Text Summarization | USN-3 | As a student, I want to summarize long study materials so that I can revise important points quickly. | 3 | High | Aksharaa rajan N S | 28 Sep 2026 | 29 Oct 2026 |
| Sprint-1 | Interactive Quiz | USN-4 | As a student, I want to practice AI-generated quizzes so that I can test my understanding and improve my knowledge. | 5 | High | Santhiya V | 30 Oct 2026 | 01 Oct 2026 |
| Sprint-1 | Learning Path | USN-5 | As a student, I want a personalized learning roadmap so that I can study topics step by step at my own pace. | 5 | High | Afshin J | 30 Oct 2026 | 01 Oct 2026 |