# Communication

| Date | 1 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-4836 |
| Project Name | EduGenie – Google Gemini Powered Learning Assistant |
| Maximum Marks | 1 Mark |

## Communication Plan:

| S. No | Communication Type | Frequency | Channel/ Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | WhatsApp / Google Meet / In-person | All Team Members | To discuss daily tasks, progress and work allocation. |
| 2 | Progress Update | Weekly | WhatsApp / Google Meet | Team Members & Mentor | To review completed modules, ongoing work and upcoming tasks. |
| 3 | Issue / Bug Discussion | As Needed | WhatsApp / Google Meet | Developers & Mentor | To identify and resolve coding, API and integration issues. |
| 4 | Stakeholder Review | Bi-Weekly | Google Meet / In-person | Team Members, Mentor & Stakeholder | To demonstrate project progress and collect feedback. |
| 5 | Final Demo Rehearsal | Once | In-person / Google Meet | All Team Members & Mentor | To verify the complete application and prepare for the final demonstration. |
| 6 | Documentation Update | As Needed | Google Docs / MS Word | Team Members | To update project documentation, testing results and submission materials. |

## Communication Challenges & Resolutions:

| S. No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Difficulty in coordinating team members and maintaining regular updates. | Regular team discussions and weekly progress updates were conducted to coordinate tasks and monitor progress. |
| 2 | Issues during Gemini API integration and AI-generated responses. | The API configuration and prompts were reviewed, and errors were handled through testing and debugging. |
| 3 | Difficulty in integrating different EduGenie modules with the FastAPI backend. | The project was divided into separate modules and individual API endpoints were created for each functionality. |